## Slide 1: Deliverable 1
The Textbook Triad
Jacob Cole, Michael Pittard, Parker Cantu

## Slide 2: Project Description
UNTextbook Finder
Voertman’s, UNT Bookstore, Amazon, and Chegg
Uses Python for web scraping
Scrapy framework
JSON files will be used to store the scraped data

## Slide 3: Project Timeline
1.1 Project Planning
1.2 Manual
2.1 Develop interface
2.2 Create web scraping scripts
3.1 Controller (between the front-end and backend)
4.1 Testing and revising
5.1 Deployment

## Slide 4: PERT Diagram

## Slide 5: Gantt Chart

## Slide 6: Risk Analysis
Connection timeouts/3rd party websites down
3rd party webpage format change
Flawed logic
Inaccurate dependencies
Time spent on design decisions

## Slide 7: Report
Jacob (leader)
  backend scripts
Parker
  interface
Michael
  controller

## Slide 8: Report (cont.)
Repository Policies
GitHub as remote repository (public)
A branch with each of our names as the branch name
Merge our branches into master when we will a feature is ready
Merge conflicts will be handled by communication